|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **IMPACT** | | | | |
| **EXTREME** | **MAJOR** | **MODERATE** | **MINOR** | **TRIVIAL** |
| Changes in Government rules |  |  |  |  | **RARE** | PROPABILITY |
| Loss of contracts due to any reason  Losing Data | sponsor bankruptcy | conflict with sponsor | Absence or departure of a team member |  | **UNLIKELY** |
|  | Mismanagement in budget handling | Exceeding the set budget |  |  | **MODERATE** |
|  |  | Conflicts within the team |  |  | **LIKELY** |
|  | Competitor |  |  |  | **VERY LIKELY** |

**Risks identification**

YELLOW: LOW GREEN: MEDIUM RED: HIGH

**Risk strategies Opportunity strategies**

|  |  |
| --- | --- |
| Absence or departure of a team member | **Mitigate** |
| Conflict with sponsor | **Avoid** |
| Exceeding the set budget | **Accept** |
| Conflict within the team | **Mitigate** |
| Sponsor bankruptcy | **Transfer** |
| Mismanagement in budget handling | **Mitigate** |
| Competitor | **Mitigate** |
| Change in government rules | **Escalate** |
| Loss of contracts due to any reason | **Escalate** |
| Losing data | **Avoid** |

|  |  |
| --- | --- |
| competitor withdrawal | **Escalate** |
| delivered with high quality | **Exploit** |
| Not using the whole budget | **Share** |
| Finish the project ahead of time | **Accept** |